# Minutes of Meeting (MoM)

Meeting Name: Feature Review Sync

Meeting Host: Emma (Project Manager)

Present Members:

Emma (Project Manager)

Alex (Development)

Riya (Design)

Jordan (QA)

Absent Members:

None

Date of Meeting: 03 May 2026

Time: 14:00 – 15:00 (IST)

Agenda → Summary of Meeting :

• This meeting transcript is a project status sync for the development team working on a feature for a mobile application.

• The team met to review progress on the new Quick Actions panel.

• The development lead, Alex, reported that the feature was 70% complete but had a broken user interface due to missing two out of seven required design icons.

• The design lead, Ria, confirmed that all seven icons were exported from her design tool, but the development team had only received five.

• The team was initially in a conflict over why the missing icons were not received, but the root cause was later attributed to a communication breakdown rather than a technical issue.

• The project manager, Emma, resolved the conflict by having Ria resend the complete icon set with a clear, labeled folder for the team to receive.

• Additionally, the QA lead, Jordan, identified two main user experience issues: the Quick Actions panel's incorrect sizing causing it to overlap with the chat window on smaller devices, and the inconsistent triggering of the panel's opening swipe gesture.

• The development team, under Alex's direction, planned to address these by fixing the timing bug causing the inconsistent swipe by the next morning and implementing a lighter easing curve for the design animations to reduce the loading lag identified during performance testing.

• The QA team, under Jordan's direction, would retest the changes by the end of the next day.

Action Items → Tasks Assigned :

• No tasks assigned.

Conflicts / Issues Raised :

• No conflicts reported.