# Minutes of Meeting (MoM)

Meeting Name: Meeting 2025-11-27T17:41:24.355399+00:00

Meeting Host: N/A

Present Members:

None

Absent Members:

None

Date of Meeting: 27 November 2025

Time: N/A

Agenda → Summary of Meeting :

• Atharva, host. Good morning everyone. Let's start today's weekly project review meeting. The agenda includes project progress, blockers, new task assignments, infra updates, conflict resolution, and next sprint planning.

• Rahul, morning. The back-end API module is 75% complete. Authentication is stable. I will complete the profile and reporting endpoints by Tuesday. Also, I'll refactor the caching middleware by next Monday.

• Priya, on the front end, the admin dashboard UI is ready. Dynamic data integration is pending, but I will finish it by Thursday. Additionally, I need to redesign the settings page layout by Saturday.

• Neha, I want to raise a blocker, the schema change for the analytics pipeline conflicts with the existing user roles table. Migrating will break old transactions.

• Also, the ETL script is failing due to missing cloud logging permissions.

• Samir, yes, I strongly disagree with applying the schema right now. It will destabilize the roles-based authentication.

• Also, the proposed migration path doesn't handle legacy tables correctly.

• Atharva, understood. This is a major schema conflict between analytics and auth teams. We will schedule a conflict resolution meeting tomorrow morning. Priya, also, for the upcoming client demo, we need demo slides, updated color styling, and a walkthrough video. Someone must update the product roadmap slide as well.

• Rahul, I can prepare the main demo slides. I'll have them ready by Friday, but I will not be able to record the walkthrough video. Someone else needs to take that.

• Neha, I can record the walkthrough video. I'll finish it by Sunday.

• Samir, I have another concern. The new cron job that Rahul proposed will run every 15 minutes. This may overload the development database. I think the interval should be at least one hour. Rahul, I disagree. The analytics team needs fresh data every 15 minutes. If we increase it to one hour, the dashboards will become outdated.

• Atharva, another conflict noted. Cron job interval disagreement. We will evaluate load test reports before deciding.

• Neha, quick update. The data pipeline is 40% complete. I need access to the cloud logging system to continue.

• Atharva, I will provide you access today. Also, I need someone to draft the Sprint 12 report and send it by Monday morning. Priya, I can draft the Sprint 12 report. Rahul, before closing, we should finalize the dashboard theme. The current colors are inconsistent.

• Priya, yes, I will prepare three color palette options by Wednesday.

• Atharva, perfect. Any other issues?

• Samir, none from my side.

• Atharva, great. Let me summarize the action items before we end.

• Atharva, Rahul will finish backend endpoints by Tuesday, refactor catching middleware by Monday, and prepare demo slides by Friday.

• Priya will finish data integration by Thursday, redesign the settings page by Saturday, and create three dashboard color palette options by Wednesday.

• Neha will record the walkthrough video by Sunday and continue the analytics pipeline after access is granted.

• A conflict exists between Neha and Samir regarding schema migration,

• and another between Rahul and Samir regarding cron job frequency.

• I will provide Neha with cloud logging access today and schedule a conflict resolution meeting tomorrow.

• Atharva, meeting adjourned.

Action Items → Tasks Assigned :

• No tasks assigned.

Conflicts / Issues Raised :

• No conflicts reported.